PROJECT CHARTER

FHIRLake Generator – Synthetic Healthcare Data Generation Platform

-

Target Platform: Python, HL7 FHIR, Analytics & Data Engineering Pipelines

--------------------------------------------------------------------

1. PROJECT OVERVIEW

FHIRLake Generator is a synthetic healthcare data generation platform designed to create realistic, analytics-ready datasets using HL7 FHIR standards. The project generates de-identified, non-production healthcare data that can be safely used for development, testing, analytics, and educational purposes.

The platform focuses on generating core FHIR resources such as Patient, Encounter, and Condition, and exporting them into industry-standard formats including FHIR JSON, NDJSON, and CSV. These outputs are intended to integrate seamlessly with modern data engineering ecosystems such as data lakes, lakehouses, and cloud analytics platforms.

FHIRLake Generator serves as a foundational data source for downstream analytics projects, including healthcare data warehouses, BI dashboards, and machine learning pipelines.

--------------------------------------------------------------------

2. PROJECT PURPOSE

The purpose of FHIRLake Generator is to solve the challenge of working with healthcare data when access to real patient data is restricted due to privacy, compliance, and security concerns.

By generating realistic synthetic data aligned with healthcare standards, this project enables:

- Safe experimentation and testing

- Analytics and reporting development

- Data pipeline validation

- Portfolio and educational demonstrations

The project also acts as a reusable, extensible toolkit that can be adopted by other developers, data engineers, or students working with healthcare analytics.

--------------------------------------------------------------------

3. PROJECT OBJECTIVES

Primary objectives of the project include:

- Generate synthetic healthcare datasets aligned with HL7 FHIR specifications

- Ensure realistic data distributions while remaining fully de-identified

- Support multiple output formats for different consumers

- Maintain referential integrity between healthcare entities

- Provide a structured and extensible Python-based framework

- Enable easy integration with analytics and data engineering workflows

--------------------------------------------------------------------

4. PROJECT SCOPE

4.1 In Scope

The following items are included in the scope of FHIRLake Generator:

- Synthetic generation of core FHIR resources:

- Patient

- Encounter

- Condition

- Use of Python and FHIR libraries for resource creation

- Export of generated data into:

- FHIR JSON (Bundles and individual resources)

- NDJSON (line-delimited FHIR resources)

- CSV (flattened, analytics-ready tables)

- Configuration-driven dataset generation

- Command-line interface (CLI) for execution

- Unit testing for generators and exporters

- Documentation for usage, design, and data structures

4.2 Out of Scope

The following items are explicitly out of scope:

- Use of real patient or clinical data

- Direct integration with production healthcare systems

- Regulatory certification or formal compliance validation

- Real-time data ingestion or streaming

- User-facing web applications or dashboards

--------------------------------------------------------------------

5. TARGET USERS

The intended users of FHIRLake Generator include:

- Data Engineers working on healthcare analytics pipelines

- Analytics Engineers and BI Developers

- Students learning healthcare data modeling and FHIR

- Developers building healthcare-focused data platforms

- Portfolio reviewers and technical interviewers

--------------------------------------------------------------------

6. KEY DELIVERABLES

The project will deliver the following artifacts:

- Python package for synthetic healthcare data generation

- Modular generator classes for FHIR resources

- Export modules for JSON, NDJSON, and CSV

- CLI tool for dataset generation

- Project documentation, including:

- README

- Project Charter

- Data Dictionary

- Design Documentation

- Sample synthetic datasets

- Automated test cases

--------------------------------------------------------------------

7. TECHNICAL ARCHITECTURE OVERVIEW

FHIRLake Generator follows a modular architecture:

- Generator Layer:

Responsible for creating synthetic FHIR resources with realistic attributes

- FHIR Abstraction Layer:

Handles FHIR resource construction, validation, and mapping

- Export Layer:

Converts generated resources into industry-standard output formats

- Configuration Layer:

Controls dataset size, structure, and behavior via profiles

- CLI Layer:

Provides a simple interface for running data generation jobs

This architecture ensures scalability, maintainability, and ease of extension.

--------------------------------------------------------------------

8. DATA PRIVACY AND SAFETY

FHIRLake Generator generates only synthetic, non-identifiable data.

Privacy principles include:

- No real patient identifiers

- Randomized but realistic demographic values

- Synthetic dates and events

- No linkage to real-world individuals

The generated datasets are intended for non-production use and follow best practices for HIPAA-safe synthetic data generation.

--------------------------------------------------------------------

9. ASSUMPTIONS AND CONSTRAINTS

Assumptions:

- Users understand basic Python usage

- Generated data is used only in non-production environments

- FHIR standards may evolve over time

Constraints:

- Limited to synthetic data only

- No real-time system integrations

- Resource complexity balanced against usability

--------------------------------------------------------------------

10. RISKS AND MITIGATION

Risk: Misinterpretation of synthetic data as real data

Mitigation: Clear documentation and labeling of synthetic datasets

Risk: Incomplete FHIR coverage

Mitigation: Incremental roadmap and modular design

Risk: Performance limitations at large scale

Mitigation: Planned Parquet support and scalable exports

--------------------------------------------------------------------

11. PROJECT SUCCESS CRITERIA

The project will be considered successful if:

- Synthetic datasets are generated without errors

- Output formats are valid and usable in analytics tools

- Data maintains referential integrity

- Documentation clearly explains usage and structure

- Project is reusable and extensible by other contributors

--------------------------------------------------------------------

12. FUTURE ENHANCEMENTS

Planned enhancements include:

- Additional FHIR resources (Observation, Claim, Practitioner)

- Parquet and lakehouse-optimized outputs

- Cloud storage integration (S3)

- Large-scale dataset generation

- Cost and claims modeling

--------------------------------------------------------------------

13. APPROVAL

This project charter establishes the scope, objectives, and direction for the FHIRLake Generator project and serves as a reference for all contributors.

Prepared By:

Shreyash Patel